SOFTWARE ENGINEERING - AI PROMPTING ASSIGNMENT

## Exercise A: Explaining the SDLC

- Create two prompts asking an AI to explain the software Development Life Cycle (SDLC).

### Prompt 1 : Zero-Shot

The Software Development Life Cycle is a process that we use to make software. This process has steps.First we. Figure out what the software needs to do.Then we design the software.After that we build the software.We test the software to make sure it works right.When it is ready we put the software there for people to use.Finally we take care of the software to make sure it keeps workingThe Software Development Life Cycle helps us make sure the software is what the users want.It also helps us keep the software good and finish it on time.

### Prompt 2 : Role Prompting

So you want to know about the Software Development Life Cycle. The Software Development Life Cycle is like a plan that software developers follow to make sure they create software.

The Software Development Life Cycle has main stages.

- First there is the planning stage. This is where the software developers figure out what they need to do. They think about what the software should be able to do and who will use it.

- Next they do the analysis stage. During this stage the software developers learn more about what the software needs to do. They talk to the people who will use the software and find out what they want.

- Then the software developers do the design stage. This is where they plan how the software will work. They think about what the software will look like and how it will do its job.

- After that the software developers start coding. This is the implementation stage. They write the code that makes the software work.

- Next is the testing stage. The software developers try to find mistakes in the software. They want to make sure the software works properly and does what it is supposed to do.

- Finally there is the deployment stage and the maintenance stage. The deployment stage is when the software developers give the software to the people who will use it. The maintenance stage is when they fix any problems that people find and make the software better.

The Software Development Life Cycle is like a circle. The software developers keep going through these stages to make sure the software is good and that people, like using it. They are always looking for ways to make the Software Development Life Cycle better. The Software Development Life Cycle is a part of making software.Act as an experienced software engineering instructor. Explain the Software Development Life Cycle (SDLC) and describe its main stages in a way that is easy for a beginner to understand.

# Exercise B: Software Development Models

Create one prompt asking an AI to explain which software development model would be most appropriate for the following four situations:

A project with stable, clearly defined requirements.

I think the Waterfall Model is a choice. This model works well when we know what we want and things are not going to change. The way it works is that we follow a step by step process: we start with the requirements then we do the design after that we implement it then we test it next we deploy it and finally we do the maintenance.The Waterfall Model is great because we can plan the project from start to finish when we know what the Waterfall Model requirements are.The main problem with the Waterfall Model is that it is really hard and expensive to make changes to the Waterfall Model once we have started working on it. We are already at a later stage of the Waterfall Model.

A startup where requirements change frequently based on user feedback.

Agile is designed for projects where requirements can change often. The product is developed in steps allowing the startup to release features, get feedback from users and make changes in the next step. Limitation: Agile can be hard to handle if requirements, priorities or team work are not clearly organized.

A large project with significant technical and security risks.

The Spiral model is a choice because it really focuses on finding and managing risks. Every time you go through the model you have to plan, look at the risks and then evaluate. This is really helpful, for complicated projects where things can go seriously wrong if there are technical problems or security issues. For instance a big bank can use the model to find security weaknesses before moving on to the next step.One thing to consider about the model is that it can be very costly and hard to manage. This is because you have to keep looking at risks all the time and you need people who are experienced and know what they are doing.

A project where testing and verification are extremely important.

I think the V-Model is a choice. The reason I like the V-Model is that it really focuses on testing and verification at every stage of development. So when you are working on a development phase you also have a testing phase that goes along with it. For instance when you are figuring out the requirements you also do acceptance testing.. When you are designing the system you do system testing. This is really important for things like equipment or airplanes or cars where everything has to work just right. The V-Model is a choice for these kinds of systems.One thing to keep in mind is that the V-Model can be a bit inflexible. If you are already working on a project and you need to make some changes to the requirements, the V-Model can be a bit tricky to work with.

What did you learn about choosing a software development model based on the characteristics of a project?

I found out that the software development model you choose really depends on what the project's like and what it needs. If a project has requirements that do not change much then the Waterfall model is a choice.. If the requirements of a project change a lot then Agile is better. The Spiral model is good for projects that have a lot of security risks because it really focuses on managing risks. The V-Model is good for projects that need a lot of testing and verification. So there is no one software development model that's best, for every project. You have to choose a model based on the software development projects requirements and risks and flexibility and testing needs. The software development model should be selected based on what the software development project needs.

# Exercise C: Requirements Extraction

Create a prompt asking an AI to analyze the brief and produce:

- Functional requirements.

The bookstore system needs to do things. These things are listed below:

1. The system must let staff manage books, which includes writing down the titles of the books, how books they have and the prices of the books.

2. The bookstore system must keep track of how many books they have in stock.

3. The system must help the bookstore manage the money they pay to their suppliers.

4. When the bookstore has few books left the system must tell the staff.

5. The bookstore system must figure out which books are selling the most, which're the best-seller books.

6. People who buy books must be able to check on the internet if the bookstore has a book. This is the online availability of the book.

7. The system must make reports that the part-time assistant can use. These are the records.

We think it is okay to assume some things about the bookstore system.

The staff will need to add books, change information about books they already have and remove books they do not have anymore.

The system will need to write down when a book is sold so it can determine which books are the best-seller books.

The bookstore system will need a way to store all the information like a file or a database so it can keep track of everything these are reasonable assumptions about the bookstore system.

2.      Non-functional requirements.

Non-functional requirements tell us how the system should work and what it has to deal with.

1. Cost: The system needs to fit into the owner's budget, which's not very big. So we need to keep the costs of developing and running the system low.

2. Usability: The system should be simple and easy to use since a part-time assistant will be using it.

3. Security: We need to protect the supplier payment and business records from people who are not supposed to see them.

4. Performance: When staff or customers ask for it the system should show book availability and stock information quickly.

5. Reliability: The system should store stock and payment records in a way that they do not get lost easily.

6. Maintainability: The system should be easy and not too expensive to maintain considering the owners budget for the system. The system maintainability is important for the system.

3.   Must Have requirements.

The system needs to have some features to do what we want it to do.

Book and stock management is necessary.

We need to be able to record how many books we have and how much they cost.

The system should also help us manage payments to suppliers.

It should tell us when we are running low on a book.

The book management system should help us figure out which books are selling the best.

People should be able to check if a book is available.

The part-time assistant needs to have records to work with.

We need to keep our business records with basic security.

The system should be easy to use so that our staff can use it without any problems.

The book management system needs to be something that the owner of the bookstore can afford because the owner does not have a lot of money to spend.

The book management system and the online book checking and the supplier payment management all need to fit within the owners budget.

4.   Should Have requirements.

The system needs some things to make it really good. We need to be able to find books fast. We need to be able to look at books in ways like by what they are about or who wrote them. It would be great to have reports that show us how books we have and how many we have sold. We should be able to decide when we need to order more of each book. The system should be easy for staff to use. We should be able to control what each staff member can do. When we get more or less of a book the system should automatically update the website so people know if we have it or not. We should talk to the client about these things to make sure they are what they want.

Ability to search for books quickly

Ability to filter or sort books by criteria

Clear stock and sales reports

Ability to set low-stock thresholds, for different books

Simple user access controls for staff

updating of online availability when stock changes

We should confirm these things with the client before we start working on them.

5.    Nice to Have requirements.

If we have money to spend there are some things that could make the system better.

We could have a program on phones for the people who work here or for our customers.

The customer accounts would be a thing because people can have their own special features.

We could also have a way for people to order things and pay for them on the computer.

When we need something from a supplier the system could send them a message automatically.

It would be nice to have some graphs and charts to see how well we are doing with sales.

We could also use a scanner to read the bars on products.

The system could make copies of all our information. Send them to a special place on the internet for safe keeping.

It would be good if our system could work together with the software we use to keep track of money.

A mobile application for staff or customers

Customer. Personalized features

Online ordering and payment

Automatic supplier notifications

Sales analytics and charts

Barcode scanning

Automated backups to cloud storage

Integration, with accounting software

Identify Two things the AI did well
1. The system clearly separated things that the software needs to do. Things that the software needs to be. It correctly figured out what the software should do, like keeping track of books, managing payments to suppliers, sending alerts when books are running low and letting customers see if a book is available. It also thought about what makes the software good like being easy to use, secure working well, being reliable and not being too expensive. The software needs to do these things. It needs to be these things, like tracking books and being secure.

2. It found some things that are not clear and need to be explained. For example the Book Tracking System needs to know how to measure what makes a book a seller, what should happen to trigger an alert when a book is running low and if customers should be able to buy or reserve a book or just see if it is available. The Book Tracking System identified these things. That is good because the client needs to clarify them so the software works the way it should.

Identify One thing it missed or categorized incorrectly

The artificial intelligence system said that basic security and a simple user interface are things that we must have.. The client did not say that we need these things. These are things to have but we should ask the client if they are really necessary before we say they are mandatory. We need to make sure the client wants security and a simple user interface for their project.

# Exercise D: Prompt Iteration Challenge

### Version 1

Create a simple prompt asking the AI for a project plan.

A simple project plan, for an application would have these steps:

- AI response

The company will plan the application.

Then they will design the application.

After that they will develop the application.

The application needs to be tested so they will test the application.

When the application is ready they will launch the application.

They will maintain the application and update the application.

- What is missing?

The prompt is really vague. It does not say what the project needs to have, how long it will take, what we have to do, what could go wrong, who's on the team, how much money we have or what steps we have to follow in the Software Development Life Cycle. The Software Development Life Cycle has steps and the prompt should tell us about these steps too like the planning phase, the design phase and the testing phase of the Software Development Life Cycle. We need to know more about the Software Development Life Cycle to do a job.

### Version 2

Improve the prompt by adding more context and requirements.

To make a plan for the application we need to think about what the university students will be doing with the mobile application. The mobile application should let university students book campus study rooms.

The mobile application needs to do things. University students should be able to see what rooms are available. They should be able to check what is in each room. They should be able to pick a date and time for the room. They should be able to make a booking for the room. They should also be able to cancel a booking for the room.

We will make the application in a few steps.

First we will plan what the mobile application will look like and what it will do. This is called the planning phase. It will take us a week to do this.

Then we will make the application. This is called the development phase. It will take us a month to do this.

After that we will test the application to make sure it works. This is called the testing phase. It will take us a week to do this.

The main things we will get from these steps are a plan for the application, the mobile application itself and a mobile application that works.

The mobile application will help university students book campus study rooms. The university students will use the application to book campus study rooms. The mobile application for booking campus study rooms will make things easier for university students.

- What you changed

I added the things that the application needs to do, how long it will take to do them, the different steps we will take to develop the application and what we will deliver to the customer. The application requirements are very important so I made sure to include them. The development phases for the application will be carefully. The deliverables for the application will be clearly stated.

- Why

When you add these details it helps the AI understand things better. This means the AI can give you a specific answer that is really useful for planning the project. The project will be easier to plan with the AIs help because it knows more about what you want to do with the project.

### Version 3

Improve it again based on weaknesses you identified.

I am the software project manager for this mobile application project. My goal is to create a project plan for a mobile application that allows university students to book campus study rooms.

The mobile application will let university students register and log in view study rooms, see room capacity and facilities, select a date and time, make and cancel bookings and receive booking confirmations.

Here is the project plan for the application in a table format:

Phase | Description | Estimated Duration | Key Deliverables | Team Roles | Possible Project Risks | Risk Mitigation Strategies |Planning | Define project scope, goals and timeline for the mobile application | 5 days | Project plan, budget and resource allocation for the mobile application | Project manager, stakeholders | Inaccurate project scope, unrealistic timeline for the mobile application | Clearly define the mobile application project scope involve stakeholders in planning and review the project plan regularly |Analysis | Gather requirements identify functional and non-functional requirements for the mobile application | 10 days | Requirements document use cases for the mobile application | Business analyst, stakeholders | Incomplete or inaccurate requirements for the mobile application | Conduct stakeholder interviews, review existing systems and prioritize requirements for the mobile application |Design | Create user interface, architecture and system design for the mobile application | 12 days | Design document, prototypes for the mobile application | Software architect UI/UX designer | Poor design, usability issues for the mobile application | Involve users in design process conduct usability testing and review design documents for the mobile application |Implementation | Develop, test and integrate the mobile application | 40 days | Working mobile application, unit tests and integration tests | Developers, QA engineers | Technical issues delays in development for the application | Use agile methodologies conduct regular code reviews and test-driven development for the mobile application |Testing | Conduct system testing, user acceptance testing for the mobile application | 15 days | Test plan, test cases and test results for the mobile application | QA engineers, stakeholders | Poor testing defects in the mobile application | Identify and prioritize test cases conduct exploratory testing and involve users in testing for the mobile application |Deployment | Deploy the application to production environment | 5 days | Deployed mobile application, deployment plan | DevOps engineer, project manager | Deployment issues, downtime for the mobile application | Use continuous integration and deployment conduct deployment rehearsals and monitor deployment for the mobile application |Maintenance | Maintain, update and fix issues for the mobile application | Ongoing Updated mobile application, issue fixes | Developers, QA engineers | Technical debt, new issues for the mobile application | Prioritize updates, conduct regular maintenance and monitor user feedback for the mobile application |The mobile application project has several team roles, including project manager, stakeholders, business analyst, software architect, UI/UX designer, developers, QA engineers and DevOps engineer. The project risks include project scope, incomplete requirements, poor design, technical issues, deployment issues and technical debt. To mitigate these risks we will clearly define the project scope and involve stakeholders in planning, conduct stakeholder interviews, review design documents, use methodologies, conduct regular code reviews, identify and prioritize test cases, use continuous integration and deployment and prioritize updates.

The university has a budget for the mobile application project so we will need to carefully manage resources and prioritize features to ensure the project is completed within budget. The mobile application project timeline is 87 days and the key deliverables include the project plan, requirements document, design document, working mobile application, test plan and deployed mobile application.

Overall the mobile application project plan is designed to ensure the development and deployment of the mobile application within the limited budget and timeline. The mobile application will provide university students with a user-friendly way to book campus study rooms and the project plan will help us achieve this goal.

- What you changed

I added a role for the Artificial Intelligence system. I also included detailed requirements for the system information, about the budget, the roles of the team members, the risks that we might face, ways to mitigate these risks and the format of the table that I would like to have.

- Why

These additions help the Artificial Intelligence produce a realistic software project plan instead of a general list of software development activities. The software project plan is what Artificial Intelligence is trying to make more realistic. This is better than a general list of software development activities.

### Version 4

Your final prompt must ask the AI to include:

- All 7 SDLC phases

To make a project plan we need to think about all the steps involved in the Software Development Life Cycle. There are 7 phases in the Software Development Life Cycle.

We should structure the project plan around all these 7 Software Development Life Cycle phases.

The Software Development Life Cycle phases are:

Planning

Requirements Analysis

System Design

Development and Implementation

Testing

Deployment

Maintenance

- Key deliverables

Project plan

Requirements specification

UI/UX designs

Database design

Working mobile application

Test plan and test reports

Deployed application

User/admin documentation

Maintenance and update plan

- Rough budget

A small university project usually costs $5,000 to $15,000. This is because the price depends on who does the work. If university staff do it that is one cost. If students do it that is another cost. It is also different if freelancers or an outside company do the work.

The money, for the project could pay for these things:

Software development

UI/UX design

Database and hosting

Testing

Deployment

Maintenance

Security and backups

You should find out what the university project really costs after you know what needs to be done and how much the team will charge. The university project budget will be different depending on the university project details.

Did your prompt improve from Version 1 to Version 4? What changes made the biggest difference?

Yes the prompt got much better from Version 1 to Version 4. Version 1 was very general. Only asked for a project plan. In Version 4 the prompt had requirements for the seven SDLC phases, time estimates, deliverables, team roles, risks, budget, security considerations and an MVP.

The biggest change was adding context and clearly saying what the AI should include in its answer. This made the final answer more detailed, organized and useful, for a real software project.

- What makes a prompt effective?
A good prompt is really easy to understand. It tells you what to do. The prompt should say what the task is and what you need to do. It should also say what the person wants you to get from the task and if there are any rules you need to follow. A good prompt gives you all the information you need so you can do the task the way.

- Which prompting technique did you find most useful?
The thing that really helped was doing things a little at a time with the prompts. I would start with something and then make it better by adding more information saying what I needed, what the rules were and what I wanted the answer to look like. This technique of iterative prompting was really useful. I found that iterative prompting worked well because I could start with a prompt and then improve it by adding context, requirements, constraints and a clear output format for the iterative prompting.

- Why is context important when working with AI?
When we talk to the intelligence system it is really helpful if we give it some context. This means we tell the intelligence system what is going on and what we want to achieve. The artificial intelligence system also needs to know what it can. Cannot do. If we do not give the intelligence system enough context it might give us a very basic answer. This answer may not be what we are looking for. The artificial intelligence system needs to understand the situation and our goals so it can provide an answer.

- Why should we review AI-generated responses instead of accepting them automatically?
Artificial Intelligence can make mistakes. It can misunderstand what we need it to do. Sometimes Artificial Intelligence provides assumptions that're not accurate. When we look over the response from Artificial Intelligence we can find the errors. We can correct the information that is missing. We can make sure that the final work is what the project actually needs. Reviewing the response from Artificial Intelligence helps us ensure that the final work meets the project requirements of the project.

- How can AI support software engineers across the SDLC?
Artificial intelligence can help software engineers with the software development life cycle. It can help with looking at what the software needs to do, making a plan, designing the system, writing the code, making tests, finding mistakes, writing documents, planning the deployment and keeping the software running.

Software engineers should always check the work that artificial intelligence does before they use it in a project. They need to make sure it is correct and works the way it should. Artificial intelligence can do a lot to support software engineers throughout the software development life cycle.